# Capstone Project Draft: Project Ninja

## AI-Powered Operational Incident Prediction & Intelligent Response Platform

Executive Summary The modern enterprise IT landscape, particularly following aggressive corporate acquisitions (e.g., Company A acquiring Company B), often results in a combined user base scaling between 80,000 to 140,000 users. This rapid expansion creates a plethora of existing monitoring and dashboard tools spread across multiple domains, leading to overlapping functions and siloed intelligence. The proposed solution, "Project Ninja," introduces an Agentic AI-led Service Desk designed for Executive C-Suite Decision Makers. By leveraging Snowflake as the centralized knowledge brain and CoPilot as the LLM reasoning engine, this platform predicts cloud outages and autonomously resolves 90% of service desk tickets. The remaining 10% of complex decision-making is routed to human supervisors acting as a Human-in-the-Loop (HITL) safeguard.

### 1. Problem Statement

Large multinational corporations (MNCs) currently suffer from fragmented operational visibility.

- Siloed Intelligence: Telemetry is reported on various disjointed dashboards.

- Reactive Resilience: A reliance on multiple vendors captures excessive noise, forcing IT teams into a reactive rather than proactive posture.

- Security & Compliance: Disparate systems lead to severe security compliance issues and software license gaps.

- Cost Spillage: Unpredictable cloud workloads and inefficient vendor management result in severe cost spillage and poor energy efficiency.

### 2. MVP Scope & Proposed AI Solution

The Minimum Viable Product (MVP) establishes a "Ninja Command Center Agent". This Agentic AI framework replaces traditional Tier 1 and Tier 2 IT support.

- The Brain (Snowflake): A centralized Snowflake Data Warehouse ingests and assimilates infrastructure knowledge proactively. It acts as the single source of truth for historical incident data and knowledge articles.

- The Reasoning Engine (CoPilot): CoPilot serves as the core LLM, providing NLP capabilities to respond to technical queries and execute prompt searches.

- Agentic Personas: To humanize the automation and track distinct operational domains, the AI is split into specialized autonomous agents:

  - Agent Alan: Dedicated to Cloud Compute and Azure/AWS capacity scaling.

  - Agent Ada: Dedicated to Network Telemetry and NetScaler/load balancing optimization.

  - Agent Grace: Dedicated to Endpoint Management and Virtual Desktop access.

- The 90/10 Split: Agents Alan, Ada, and Grace are tasked with resolving 90% of routine anomalies. The remaining 10% are escalated to human supervisors for final architectural sign-off or complex ethical/financial decisions.

### 3. Target Users & Stakeholders

The deployment requires a focused, high-level project team and targets key executive sponsors.

- Target Users: Executive C-Suite Decision Makers who require a single pane of glass view to avoid telemetry inconsistency.

- Project Resources: The project demands 1 Program Manager, 1 ML Architect, 1 Chief Data Scientist, 2 Tool Domain Experts (from acquired and acquiring companies), 1 Data Governance Expert, 2 Data Engineers, and 1 FinOps Engineer.

### 4. Competitor & Product Scan

- Internal Constraints: Current legacy systems consist of proprietary data assimilated across both companies, locked behind various NDA clauses linked with Cloud Providers.

- External Competition: The market is currently populated by integration leader companies showcasing specialist platforms, but these often fail to provide unified AI-Ops capabilities capable of managing unpredictable workloads.

### 5. High-Level Workflow & Architecture

- Ingestion: Telemetry logs from servers, network devices, and application health monitors flow continuously into the Snowflake Data Warehouse.

- Analysis (Neural Network): A Deep Learning Neural Network scans the ingested data to discover and understand dashboard metrics.

- Prediction: The model identifies pattern anomalies indicative of an impending cloud outage or security gap.

- Agentic Action: CoPilot interprets the anomaly and delegates the task to the relevant Agent (e.g., Agent Alan). The Agent applies automated fixes (e.g., rerouting traffic, restarting instances).

- Output Generation: The system outputs automated Risk Heatmap reports, week-on-week C-suite reports, and proactive tracking of technical debt.

### 6. Variables, Data Inputs, & Datasets

To train the Neural Networks and the RAG (Retrieval-Augmented Generation) pipeline for CoPilot, substantial historical IT service data is required.

- Inputs: Incident Type, Priority, Assigned Department, Resolution Time, Hardware/Software dependencies.

- Reference Datasets: To build the initial predictive models without hallucinating proprietary data, the project will leverage verified open-source datasets:

  - Kaggle: Process Mining Event Log - Incident Management (Contains 31,000+ incident tickets and 242,000+ events simulating real-world SLA violations and bottlenecks).

  - Kaggle: IT Incident Reports Dataset (Features structured attributes like incident type, priority, and timestamps for predictive resolution forecasting).

### 7. The 6-Month Roadmap & Milestones

While initial scoping estimated a 4-month timeline, the complexity of deploying a multi-agent framework utilizing Snowflake and CoPilot necessitates a structured 6-month journey:

- Month 1: Scope & Discovery Integration - Finalizing API connections to legacy dashboards and defining the 90k user transition.

- Month 2: Generate Knowledge Repository - Migrating existing ITSM logs and NDA-compliant cloud data into Snowflake.

- Month 3: Enable Ninja (Agentic Setup) - Prompt engineering and provisioning CoPilot access for Agents Alan, Ada, and Grace.

- Month 4: Beta Neural Network - Deploying the predictive models to forecast cloud outages in a staging environment.

- Month 5: NLP Data Clean, Audit & Mitigation - Refining the HITL 10% escalation paths and resolving any initial "noise."

- Month 6: C-Suite Signoff, Production & Handover - Final risk mitigation and full transition to operational status.

### 8. Risks, Constraints, & Budget

- Budget: The initiative is estimated between $80k to $120k, borne by the Finance Team overseeing the corporate acquisition.

- Constraints & Risks: * Data compliance and local geographical laws must be strictly adhered to.

  - There is a high complexity regarding the integration of varied tools, dashboards, and domain knowledge.

  - Culturally, the organization must prepare for "Employee Shock" and the potential loss of traditional Domain Experts as automation takes over routine tasks.

### 9. Success Metrics (The Decision Maker - Ninja)

The success of Project Ninja will be quantified through three interconnected operational gears:

- FinOps Metric: Accelerated reduction of cloud spend and avoiding cost spillage.

- Risk Metric: Simplified security and compliance tracking.

- Efficiency Metric: Achieving the 90% ticket reduction target and showcasing zero downtime.